## Slide 1: Timeline Manager
Group 7

## Slide 2: Product Description
Help Window, Zoom Function
Add Timeline
Add Events
Event Information, Edit and Delete Event
Save Timeline
Load Timeline
Delete Timeline

## Slide 3: Video

## Slide 4: Project Work Structure
Roles:
Amelie:Project manager,Implementationplan and Change-log
Tester: Test-Cases, update the Test Plan, JUnit tests
Work process:
Ranked requirements on importance
Post-seminar meetings
Internal deadlines and code review meetings

## Slide 5: Project Work Structure
Problems:
No High-level design, code didn’t work together, remake implementations
No Smaller deadlines and code review meetings
GitHub, code loss , wrongly merged branches
Not committing code
Members didn't show up for meetings

## Slide 6: Project Work Structure
Improvement propositions:
Know how to use the tools and structure
Have small internal deadlines
Code testing, before submission
Great team spirit
Set roles

## Slide 7: Thank You
Pranav Patel
Johan Eriksson
Amelie Löwe
Aya Kathem
Caroline Nilsson
Stefanos Bampovits
Indre Kvedaraite